## Slide 1: DEFECT MANAGEMENT ORIENTATION Rhodel Mark L. Dela Cruz
AEON CREDIT SERVICE SYSTEMS （PHILS） INC.

## Slide 2: OBJECTIVE
Give introduction to Redmine
Explain what are software defects
Discuss the defect management workflow

## Slide 3: INTRODUCTION
What is REDMINE?
Redmine is a flexible project management web application. Written using Ruby on Rails framework, it is cross-platform and cross-database.
Redmine is open source and released under the terms of the GNU General Public License v2 (GPL).

## Slide 4: INTRODUCTION
What are Software Defects/Bugs?
A defect is an error or a bug, in the application which is created. When any function does not work as it should work or does not meet as per the requirement, then its an error/bug/defect.
In software testing a defect is considered to be anything that can hamper the functioning or execution of the software application or service. The defect can be either a failure of a certain section of the code to function accurately, a flaw in the design of the system, or a fault, which could either be an error in the program.

## Slide 5: DEFECT Workflow

## Slide 6: DEFECT STATUS
NEW
This state is when a defect/issue is discovered and entered into the tracking system. The Tester (T) is usually the submitter of the defect/issue. It is the Tester responsibility to confirm or reproduce the defect/issue prior to submission into the tracking system. The following fields are required to be filled/updated as part of the requirement for submitting a defect/issue:

## Slide 7: DEFECT STATUS
NEW
ISSUE/DEFECT NO. - unique and automatically generated by the tracking system
DESCRIPTION – enter a description with enough information so that reader is able to determine the nature of the problem.
STEPS TO REPRODUCE – enter the detailed information of the defect which includes test setup, detailed steps, actual result and expected results.

## Slide 8: DEFECT STATUS
NEW
BUILD NO. – enter the build or construction number of the code where the defect/issue is detected and can be used to reproduce the defect/issue.
MODULE – enter the module/function where the defect is found.
SEVERITY – set the severity for the defect based on the list and definition of severity.

## Slide 9: DEFECT STATUS
NEW
SUBMITTER – enter the name of the submitter of the defect
DATE REPORTED – enter the date of submission of the defect
TEST CASE ID – enter the test case ID that was executed to produced the defect

## Slide 10: DEFECT STATUS
ACCEPTED
The Project Lead (PL) or Development Lead (DL) receives all defects/issues that have been submitted. This status is where PL/DL starts reviewing the defects/issues and sets the Priority and assigns to Developer (D) to investigate. The following fields are required to be filled/updated by the PL/DL:

## Slide 11: DEFECT STATUS
ACCEPTED
SEVERITY – change the severity if it was inappropriately set by the Tester.
ASSIGNED TO – enter the name of the Developer he wants to assign for investigation.
PRIORITY – set the priority he wants the defect to be attended to.
COMMENTS – enter any relevant information or remarks for the defects/issues.

## Slide 12: DEFECT STATUS
FIX PENDING
The Developer assigned is investigating and fixing the defects/issues on this status. He will start his task with those high priority assignment set by the PL or DL. There will be different possible scenarios for this status:

## Slide 13: DEFECT STATUS
FIX PENDING
Scenario 1: The Developer was able to investigate and fix the defects/issues.
On the scenario that the defects/issues has been fixed by the Developer, the next status would be Verification Pending. The following fields are required to be filled/updated by the Developer:

## Slide 14: DEFECT STATUS
FIX PENDING
CLASSIFICATION – select on which classification the defect will fall into.
ROOT CAUSE – select the root cause on what causes the defect.
RESOLUTION – select the resolution done to fix the defect.
COMMENTS – enter any additional information or remarks on the fixing of the defect.

## Slide 15: DEFECT STATUS
FIX PENDING
FIXED BY – enter the name of the developer who has fixed the defect
FIXED IN BUILD - enter the build or construction number of the code where the defect/issue has been fixed.
ASSIGNED TO – enter the name of the Tester who will be assigned to verify the defect.
STATUS – change the status of the defects/issues to Verification Pending.

## Slide 16: DEFECT STATUS
FIX PENDING
Scenario 2: The Developer needs more information or clarification from the submitter.
On this scenario that the defects/issues is not clear with the Developer, the next status would be RETURNED. The Developer may want more information or clarification from the submitter of the defects in order to investigate further. The following fields are required to be filled/updated by the Developer:

## Slide 17: DEFECT STATUS
FIX PENDING
COMMENTS – enter the information required from the submitter.
STATUS – change the status of the defects/issues to RETURNED
ASSIGNED TO – enter the name of the Tester who will be giving the information

## Slide 18: DEFECT STATUS
FIX PENDING
Scenario 3: The Developer was able to investigate and determined it is not a defect or issue.
On this scenario that the Developer determined it is not a defect or issue, the next status would also be RETURNED. The Developer will return the defect to the submitter for closing since it is not a defect. The following fields are required to be filled/updated by the Developer:

## Slide 19: DEFECT STATUS
FIX PENDING
COMMENTS – enter the information the developer wants to relay to the submitter
STATUS – change the status of the defects/issues to RETURNED
ASSIGNED TO – enter the name of the Tester the developer wants to relay the information

## Slide 20: DEFECT STATUS
VERIFICATION PENDING
The Tester will do the verification once the defects/issues have been fixed on this status. The tester will try to re-test or reproduce the defects with the fix implemented. There will be 2 possible scenarios on the verification:

## Slide 21: DEFECT STATUS
VERIFICATION PENDING
Scenario 1: The tester has passed the verification.
On this scenario that the defects/issues have passed the verification from the tester, the tester will change the status to CLOSED. The following fields are required to be filled/updated by the Tester:

## Slide 22: DEFECT STATUS
VERIFICATION PENDING
COMMENTS – enter the information on the verification done.
STATUS – change the status of the defects/issues to CLOSED.
DATE CLOSED – enter the date the Tester has done the verification and closed the defect.

## Slide 23: DEFECT STATUS
VERIFICATION PENDING
Scenario 2: The tester has failed the verification.
On this scenario that the defects/issues have failed the verification from the tester, the tester will change the status to PENDING and it will be returned back to the Developer who has fixed the defect. The following fields are required to be filled/updated by the Tester:

## Slide 24: DEFECT STATUS
VERIFICATION PENDING
COMMENTS – enter the information on the verification done.
STATUS – change the status of the defects/issues to PENDING.
ASSIGNED TO – enter the name of the Developer who has done the fix.

## Slide 25: DEFECT STATUS
RETURNED
The Tester has received back the defects/issues from the Developer. The Tester will then provide more information/clarifications or agree to close the defect based from the comments of the Developer. There will be 2 possible scenarios if the defect is Returned:

## Slide 26: DEFECT STATUS
RETURNED
Scenario 1: The Tester will need to provide more information or clarification to the Developer.
(Status: Fix Pending - Scenario 2)
On this scenario that the Tester has provided more information or clarification to the Developer, the next status will change to PENDING. The following fields are required to be filled/updated by the Tester:

## Slide 27: DEFECT STATUS
RETURNED
COMMENTS – enter the information the Tester provided to the Developer.
STATUS – change the status of the defects/issues to PENDING.
ASSIGNED TO - enter the name of the Developer who has required the information or clarification.

## Slide 28: DEFECT STATUS
RETURNED
Scenario 2: The Tester has accepted the comments by the Developer that it is not a defect.
(Status: Fix Pending - Scenario 3)
On this scenario that the Tester has agreed with the Developer that it is not a defect, the next status will change to CLOSED. The following fields are required to be filled/updated by the Tester:

## Slide 29: DEFECT STATUS
RETURNED
COMMENTS – enter the information to close the defect.
STATUS – change the status of the defects/issues to CLOSED.
DATE CLOSED – enter the date the Tester has agreed to close the defect.

## Slide 30: DEFECT STATUS
PENDING
The Developer has received back the defects/issues from the Tester on this status. The Developer will re-investigate and fix the defect based on the information or the verification the Tester has provided. There will be 2 possible scenarios if the defect is Pending:

## Slide 31: DEFECT STATUS
PENDING
Scenario 1: The Developer has received the information or clarification he required from the Tester.
(Status: Returned – Scenario 1)
On this scenario that the Developer has received the required information or clarification, he will then work to re-investigate and fix the defects/issues. Once the Developer has fixed the defects/issues the next status would be Verification Pending. The following fields are required to be filled/updated by the Developer:

## Slide 32: DEFECT STATUS
PENDING
CLASSIFICATION – select on which classification the defect will fall into.
ROOT CAUSE – select the root cause on what causes the defect.
RESOLUTION – select the resolution done to fix the defect.
COMMENTS – enter any additional information or remarks on the fixing of the defect.

## Slide 33: DEFECT STATUS
PENDING
FIXED BY – enter the name of the developer who has fixed the defect
FIXED IN BUILD - enter the build or construction number of the code where the defect/issue has been fixed.
ASSIGNED TO – enter the name of the Tester who will be assigned to verify the defect.
STATUS – change the status of the defects/issues to Verification Pending.

## Slide 34: DEFECT STATUS
PENDING
Scenario 2: The Developer receives back the defects because the verification failed from the Tester.
(Status: Verification Pending – Scenario 2)
On this scenario that the Developer has received back the defects/issues from the Tester because it failed the verification, the Developer will work on again to re-investigate and fix the defects. Once the Developer has fixed the defects/issues the next status would be Verification Pending. The following fields are required to be filled/updated by the Developer:

## Slide 35: DEFECT STATUS
PENDING
CLASSIFICATION – select on which classification the defect will fall into.
ROOT CAUSE – select the root cause on what causes the defect.
RESOLUTION – select the resolution done to fix the defect.
COMMENTS – enter any additional information or remarks on the fixing of the defect.

## Slide 36: DEFECT STATUS
PENDING
FIXED BY – enter the name of the developer who has fixed the defect
FIXED IN BUILD - enter the build or construction number of the code where the defect/issue has been fixed.
ASSIGNED TO – enter the name of the Tester who will be assigned to verify the defect.
STATUS – change the status of the defects/issues to Verification Pending.

## Slide 37: DEFECT STATUS
CLOSED
The Tester will close the defect once it has passed the verification or he has agreed based on the investigation that it is not a defect. There will be 2 possible scenarios if the defect is Closed:

## Slide 38: DEFECT STATUS
CLOSED
Scenario 1: The tester has passed the verification.
On this scenario that the defects/issues have passed the verification from the tester, the tester will change the status to CLOSED. The following fields are required to be filled/updated by the Tester:

## Slide 39: DEFECT STATUS
CLOSED
COMMENTS – enter the information on the verification done.
STATUS – change the status of the defects/issues to CLOSED.
DATE CLOSED – enter the date the Tester has done the verification and closed the defect.

## Slide 40: DEFECT STATUS
CLOSED
Scenario 2: The Tester has accepted the comments by the Developer that it is not a defect.
On this scenario that the Tester has agreed with the Developer that it is not a defect, the next status will change to CLOSED. The following fields are required to be filled/updated by the Tester:

## Slide 41: DEFECT STATUS
CLOSED
COMMENTS – enter the information to close the defect.
STATUS – change the status of the defects/issues to CLOSED.
DATE CLOSED – enter the date the Tester has agreed to close the defect.

## Slide 42: DEFECT SEVERITY
What is Defect Severity?
Severity describes the impact of the defect from the point of view of the user. The tester sets the defect’s severity based on the following levels:
Critical
Severe
High
Medium
Low

## Slide 43: DEFECT SEVERITY
Defect Severity: CRITICAL
System is inoperable or not useable.
There is no available workaround.
Key functional area is affected.

## Slide 44: DEFECT SEVERITY
Defect Severity: SEVERE
System is operable but barely useable.
System performance is substantially affected.
Major function is disabled or not functioning correctly.
Manual procedure has to be brought in operation.
Essential work is prolonged and will be delayed.

## Slide 45: DEFECT SEVERITY
Defect Severity: HIGH
System is operable and useable.
System performance is slightly affected.
Minor business function is disabled or incorrect.
A workaround is available.

## Slide 46: DEFECT SEVERITY
Defect Severity: MEDIUM
System is operable and useable.
No degradation to system performance.
Defect is limited to the type or intent of system message used.
User is bothered by the defect but can live with it for a short period of time.

## Slide 47: DEFECT SEVERITY
Defect Severity: LOW
Defect is cosmetic in nature.
Performance is not affected
User can continue using the system without delay or affect work output.

## Slide 48: DEFECT PRIORITY
What is Defect Priority?
Priority describes the order of importance by which the development team addresses the defect.
The turnaround time for fixing defects will be determined internally by the project lead(different projects will have different turnaround time depending on the scope.
Use the description below as a guide in setting the priority of a defect:

## Slide 49: DEFECT PRIORITY
Defect Priority: HIGH
The defect has to be addressed immediately.
Defect Priority: MEDIUM
Remove the defect within a reasonable timeframe.
Defect Priority: LOW
There is no urgency in fixing the defect; the development team may address the issue whenever the schedule permits.

## Slide 50: DEFECT CLASSIFICATION
DOCUMENTATION ERROR
A defect from Detailed Design document
A defect from Functional Specification document
REQUIREMENTS ERROR
Missing Requirements: Implicit/Explicit requirements are missed/not documented during requirement phase
Inadequate Requirements: Requirement needs additional inputs for to be complete
Incorrect Requirements: Wrong or inaccurate requirements

## Slide 51: DEFECT CLASSIFICATION
DATA ERROR
Incorrect data population / update in database
DATABASE ERROR
Error in the database schema/Design
USER INTERFACE ERROR
Internal or external to application interfacing error, Incorrect handling of passing parameters, Incorrect alignment, incorrect/misplaced fields/objects, un friendly window/screen positions

## Slide 52: DEFECT CLASSIFICATION
DESIGN ERROR
Missing Design: Design features/approach missed/not documented in the design document and hence does not correspond to requirements
Inadequate or sub optimal Design: Design features/approach needs additional inputs for it to be complete Design features described does not provide the best approach (optimal approach) towards the solution required
In correct Design: Wrong or inaccurate Design
Ambiguous Design: Design feature/approach is not clear to the reviewer. Also includes ambiguous use of words or unclear design features.

## Slide 53: DEFECT CLASSIFICATION
TEST CASE ERROR
Inadequate/ incorrect/ ambiguous or duplicate or missing Test Cases, Test Steps, Incorrect/Incomplete test setup
PROGRAMMING ERROR
Errors resulting from bad code in some program involved in producing the erroneous result. Some samples are Logic Errors, Compile Errors, Run Time Errors.

## Slide 54: DEFECT CLASSIFICATION
HARDWARE/SOFTWARE ERROR
Errors resulting from hardware related errors like network, infrastructure, servers and machines. Software related issues like operating system, system software, third party and middleware applications.
OTHERS
For classifications that are not stated on the list, select ‘Others’ and state the information on the Description field.

## Slide 55: DEFECT ROOT CAUSE
AS DESIGNED
The defect is not valid as it is how the functionality is working. There will be no action required for the development team. The defect will be returned to submitter and will be ready for closing.
CODE BREAK
The defect is a result of a break in code due to changes in other codes. The functionality on the defect found was affected due to changes made in the other codes.

## Slide 56: DEFECT ROOT CAUSE
CODE IMPLEMENTATION
The defect is a result on the code that was implemented on the functionality. This is usually caused by developer making mistakes on the coding and programming of the functionality.
DESIGN FLAWED
The defect is a result of a design flaw in the functions by each component or the whole system. This is usually a result of wrong detailed specification for the component and also wrong description of interfaces and functions on each component on the design phase.

## Slide 57: DEFECT ROOT CAUSE
UNCLEAR REQUIREMENT
The defect is a result of unclear or ambiguous requirement. There are cases that requirements are written incomplete and this will cause development team to not fully implement the functionality of the requirement upon design and construction.
NOT IMPLEMENTED
The defect is not valid as the functions or features are not yet implemented. There are cases that defects were found current build but implementation will be for next or future builds.

## Slide 58: DEFECT ROOT CAUSE
HARDWARE/SOFTWARE
The defect is due to hardware or software related issues. There are cases that defects are caused by the test environment setup.
DATABASE CONFIGURATION
The defect is due to wrong database configuration. There are cases that defects are caused by the database configuration setup.

## Slide 59: DEFECT ROOT CAUSE
TESTER ERROR
The defect is due to tester or user error. There are cases that defects submitted are returned due to the fact that it is not a defect.
OTHERS
For root causes that are not stated on the list, select ‘Others’ and state the information on the Description field.

## Slide 60: DEFECT RESOLUTION
NO ACTION
There will be no action for the part of development team on the resolution of the defect. This will be for those defects that have ‘As Designed or Tester Error’ as the root cause.
CODE CHANGE
This will be the resolution for those defects that have ‘Code Break’ or ‘Code Implementation’ as the root causes. The development team resolved the defect through changes in the codes.

## Slide 61: DEFECT RESOLUTION
DESIGN CHANGE
This will be the resolution for those defects that have ‘Design Flawed’ as root cause. The development team made changes on the design documents to resolve the defect.
DOCUMENT CHANGE
This will be the resolution for those defects that have ‘Unclear Requirement’ as root cause. The requirement documents will be updated to resolve the defect.

## Slide 62: DEFECT RESOLUTION
FUTURE IMPLEMENTATION
This will be the resolution for those defects that have ‘Not Implemented’ as root cause. The will be no action but it will be noted that the features or functionalities found to have defects will be implemented on future builds.
CONFIGURE HW/SW
This will be the resolution for those defects that have ‘Hardware/Software’ as root cause. The hardware or software will be configured or optimized to resolve the defect.

## Slide 63: DEFECT RESOLUTION
CONFIGURE DATABASE
This will be the resolution for those defects that have ‘Database Configuration’ as root cause. The database will be configured or optimized to resolve the defect.
OTHERS
For resolution that are not stated on the list, select ‘Others’ and state the information on the Description field.

## Slide 64: REDMINE Fields
http://192.168.100.21/redmine/

## Slide 65: QUESTIONS

## Slide 66: exercise
Group 1
User is not able to login on the system
Group 2
Wrong error message displayed
Group 3
Login button is not functioning
Group 4
Password field is displaying characters
Group 5
System does not display error message

## Slide 67: exercise
Defect Workflow Scenario
Tester logged a defect.
Project Lead assigned to a Developer.
Developer investigates the defect.
Developer cannot replicate the defect due to some reasons (test steps incomplete or test data not provided). Dev returns the defect to the Tester.
Tester provided information to Developer.
Developer implemented a fix on the defect.
Tester verified defect is fixed.